TherapyxAI

Complete Product & Cost Analysis

A Voice-First AI Mental Health Companion Platform

Prepared: July 2026 | Confidential

| Metric | Value |
| --- | --- |
| Product Category | Voice-first AI mental health companion — not a chatbot, not a meditation app, not a booking platform |
| Phase 1 Duration | 6 Months (compressed, parallel-track build) |
| Target Users | 0 → 50,000 registered |
| Phase 1 Budget | ₹80.2 Lakhs |
| Seed Round Ask | ₹1.00 Crore (rounded, incl. margin) |
| Disorders Detected | 4 at launch (Depression, Anxiety, PTSD, Bipolar) — 4 more by Phase 2 |
| Core Differentiator | AI detects disorder risk AND connects user to a real licensed therapist in-platform |
| Co-Founders | 2 (Full-stack engineers, ₹0 salary) |

# 1. Executive Summary

TherapyxAI is a voice-first AI mental health companion platform. It is not a chatbot, not a meditation app, and not a therapy booking platform. It is a trained AI system that listens to users speak, understands their emotional state in real time, detects which mental health disorder they may be experiencing, and connects them to a real licensed therapist when professional help is needed — all inside one single platform.

This document consolidates the complete product architecture, the phased build roadmap, and the full cost analysis for Phase 1 — the seed round that builds the entire product loop end-to-end (voice interface, disorder detection, therapist bridge, and reports) and scales to 50,000 users, compressed into 6 months by running engineering, clinical, and therapist-bridge tracks in parallel instead of sequentially.

Key Insight: The product's core moat is the closed loop — detection leads directly to a licensed therapist inside the same platform, with commission-based monetization built in from day one. This is structurally different from an AI companion or a therapy directory, and the cost structure reflects that: this isn't just an ML pipeline build, it's a mini telehealth platform (video calls, EHR, payments, therapist verification) built alongside the clinical AI. To hit 6 months, Phase 1 launches with 4 core disorders (not the full 8) and a hand-vetted therapist list (not an automated verification system) — both scale up in Phase 2.

# 2. Product Overview — Complete Architecture

The product is built as four layers that work together as one platform, not as separate features.

## 2.1 Piller 1 — Voice and Chat Interface

The front-facing product users interact with directly.

- User chooses to speak or type

- AI responds in real time via voice or text — the design goal is zero perceptible difference between the AI's voice and a real human's, in tone, emotion, and delivery

- Session memory remembers previous conversations across sessions

- Processes voice input in real time, understands emotional tone and context

- Generates empathetic, human-like responses that adapt conversation style to each user

- Supports therapeutic frameworks baked into the conversation design: CBT (Cognitive Behavioural Therapy), DBT (Dialectical Behaviour Therapy), ACT (Acceptance and Commitment Therapy), and Mindfulness-based therapy

Current voice vendor: Sarvam AI (Indian language STT). This remains the vendor for Phase 1 — the roadmap toward fully human-indistinguishable voice quality (premium commercial voice AI or a custom-trained voice model) is a Phase 2/3 evaluation, not a Phase 1 commitment.

## 2.2 Piller 2 — Mental Health Disorder Detection

The core USP that makes TherapyxAI completely different from ChatGPT or any general-purpose AI model.

- Analyses conversation patterns across multiple sessions

- Tracks emotional trends over time

- Identifies linguistic and behavioural markers of specific disorders

- Detects which of 8 mental health conditions the user may be experiencing:

  - Generalised Anxiety Disorder (GAD)

  - Clinical Depression

  - Bipolar Disorder

  - PTSD

  - OCD

  - Social Anxiety

  - Burnout Syndrome

  - Loneliness and Isolation

- Assigns a confidence score to each detection

- Generates a mental health pattern report for the user

- Flags when professional intervention is urgently needed

This is the most technically complex layer and requires direct clinical advisor involvement throughout — not just at review checkpoints.

## 2.3 Piller 3 — AI-to-Human Therapist Bridge

The feature that makes TherapyxAI a complete end-to-end mental health platform, not just an AI companion. Status: not yet built — this is core scope for the funding round.

- When disorder detection flags a user as needing professional help, the AI smoothly transitions the conversation

- Shows a message like: "Based on our conversations I think speaking with a professional could really help you. I can connect you right now if you are ready."

- User taps one button, gets connected to a licensed therapist or psychiatrist directly inside the platform

- No searching, no referrals, no waiting

### Technology needed to build:

- Therapist onboarding and verification system

- Video and voice call infrastructure

- Payment gateway integration

- Session management system

- Electronic health record (EHR) integration

- Therapist rating and review system

### Monetisation this enables:

- Commission on therapist sessions booked through the platform

- B2B enterprise contracts with hospitals and clinics

- Insurance company partnerships

- Corporate wellness contracts

## 2.4 Personalised Mental Health Reports

Weekly and monthly mental health reports generated for each user based on their sessions. Status: not yet built — Phase 1 scope.

- Shows emotional trends over time

- Highlights patterns in mood, anxiety, and stress levels

- Identifies triggers based on conversation analysis

- Gives personalised recommendations

- Shareable with therapist or doctor

- Visual dashboard with graphs and insights

### Technology needed to build:

- Data visualisation layer

- Report generation engine

- User dashboard

- Export to PDF functionality

# 3. Product Roadmap — What We Build in Each Phase

All four layers (Voice+Chat, Disorder Detection, Therapist Bridge, Reports) are built together in Phase 1 — this is a deliberate decision: the therapist bridge is what makes the loop complete and is what the monetization model depends on, so it cannot be deferred to a later round.

## 3.1 Phase 1 — Complete Product Loop + First 50K Users (6 Months, Seed Round)

Built as parallel tracks (ML/clinical, therapist bridge, infra/video, product/reports) starting simultaneously in month 1, not staggered one after another — this is what makes 6 months achievable. See the trade-offs of this approach at the end of this subsection.

### What the User Sees (Product View)

- Voice-first therapy: speak naturally to the AI, get natural spoken responses — chat is available but voice is the primary mode

- The AI applies real therapeutic frameworks (CBT/DBT/ACT/Mindfulness) depending on what the conversation calls for, not generic empathy

- Over multiple sessions, the AI silently tracks patterns across 4 core disorders at launch (Depression, Anxiety, PTSD, Bipolar) and assigns confidence scores — OCD, Social Anxiety, Burnout, and Loneliness are added as a fast-follow in Phase 2

- If risk is detected, the AI offers a one-tap handoff to a real licensed therapist — no searching, no external booking

- Users can browse a hand-vetted list of the first 5–10 therapists, see ratings, and book a video or voice call directly in the app — a fuller marketplace with automated verification comes in Phase 2

- Weekly/monthly reports show mood trends, triggers, and progress — shareable with their therapist

- Revenue begins as soon as a user books a paid therapist session — the platform takes a commission

### What We Build (Technical View) — Parallel Tracks, Months 1–6

| Month | Technical Milestone | Details |
| --- | --- | --- |
| 1 | Data Foundation (MVP scope) | Download + clean open-source datasets for 4 core disorders (DAIC-WOZ, Reddit Mental Health, CLPsych). Data ingestion pipeline. Signal schema. |
| 1 | Therapist Bridge — Foundations | Therapist profile schema + manual vetting process for the first 5–10 therapists (founders + clinical advisor review credentials directly). |
| 1 | Payment Gateway Integration | Razorpay integration for therapist session payments and commission handling. |
| 1–2 | Feature Engineering | Pure Python signal extractors (keyword frequency, session ratios, linguistic markers) for the 4 launch disorders. |
| 1–2 | Pseudo-Labeling Pipeline | Use pre-trained models (mental-roberta, autotrain-classifier) to label open-source data for 4 disorder categories — training data from Day 1 without real users. |
| 2 | Basic Safety/Crisis Layer | Keyword-based crisis detection + helpline resources. A full ML crisis model needs real usage data, so it's deferred to early Phase 2 once sessions accumulate. |
| 2–3 | Fine-tune Clinical Models | Fine-tune mental-roberta variants for the 4-disorder MVP set. Self-hosted on AWS EC2. |
| 2–3 | XGBoost Classifier (4 disorders) | Multi-label classifier for the 4 launch disorders. Ensemble with pre-trained transformer voting. CPU-only training. |
| 2–4 | Video/Voice Call Infrastructure | Twilio or Agora integration for real-time therapist sessions. Session recording (with consent). |
| 2–4 | EHR-Lite Module | Secure, encrypted session-summary storage shared with the connecting therapist. |
| 3–4 | Reports Dashboard | Data visualization layer, report generation engine, PDF export. Trend graphs, trigger identification. |
| 3–4 | RAG Enhancement | Use session history to make AI responses more personalized and CBT/DBT/ACT-aware in context. |
| 4–5 | AI-to-Human Handoff Logic | Detection-triggered conversation transition, one-tap connect flow, session handoff with clinical context to therapist. |
| 4–5 | Therapist Marketplace UX (simple) | Browse/filter the hand-vetted therapist list, ratings, manual scheduling coordination — full booking-calendar automation comes in Phase 2. |
| 5 | Infrastructure Scaling | Redis caching, EC2 upgrade for the ramp toward 50K users. |
| 5 | XGBoost Retrain with Early Real Data | First retraining cycle using whatever real user session data exists by month 5 (with consent). |
| 5–6 | Performance Optimization + Launch Hardening | Pipeline latency, model inference speed, video call quality tuning. |
| 1–6 (parallel, external clock) | Core Legal Compliance | DPDP Act, Telemedicine Practice Guidelines, EHR legal review, 1 round of pen testing — runs alongside engineering, not after it. ISO 27001 / SOC 2 explicitly deferred to Phase 2 (Section 3.2). |

### Phase 1 Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | React.js on Vercel |
| Backend | Node.js (existing codebase) |
| Database | Supabase (PostgreSQL + Auth + Realtime) ( May be replace with another trustworthy or self hosted database ) |
| ML Pipeline | Python on AWS EC2 (Flask API) |
| ML Models | 4 HuggingFace models + fine-tuned roberta variants (4-disorder MVP) + XGBoost (all self-hosted) |
| Voice STT | Sarvam AI API |
| LLM | Groq (llama-3.1-8b-instant, en-IN) + Sarvam LLM (hi-IN/mr-IN) |
| Video/Voice Calls | Twilio Video or Agora |
| Payments | Razorpay |
| Health Records | Encrypted EHR-lite module (custom-built) |
| Experiment Tracking | MLflow (on same EC2) |
| Cache / Monitoring | Redis + Datadog (from month 3 — compressed timeline needs earlier visibility) |
| Storage | AWS S3 (audio, model artifacts, session recordings) |

## 3.2 Phase 2 — Scale Therapist Network + 1M Users (18 Months, Series A)

Estimated cost: ₹6.20 Crore calculated, ₹6–8 Crore range (detailed breakdown in Section 4.6) | Trigger: Phase 1 milestones met (50K users, active therapist network, proven commission revenue)

### What the User Sees (Product View)

- Multi-language therapy: Hindi, Marathi, Tamil, Telugu, Bengali, Kannada — not just English

- Much larger, deeper therapist network — hundreds of verified therapists across specialities

- Native mobile apps (iOS + Android), not just web

- Insurance-covered therapy sessions via partnered insurers

- Corporate wellness programs — companies buy bulk subscriptions for employees, with anonymized aggregate dashboards for HR

- Hospital/clinic partnerships — TherapyxAI becomes the intake and triage layer for partner institutions

- Group therapy / moderated peer support for specific conditions

### What We Build (Technical View)

| Area | What Changes | Why |
| --- | --- | --- |
| Disorder Detection | Add OCD, Social Anxiety, Burnout Syndrome, Loneliness/Isolation — expanding from 4 to the full 8 disorders. | Deferred from Phase 1 to hit the 6-month build; this is the fast-follow. |
| Compliance | ISO 27001 + SOC 2 Type I certification, deferred from Phase 1. | Now justified — pursuing hospital/insurance/enterprise deals that require it. |
| Crisis Detection | ML-based crisis detection model, trained and clinically validated on real Phase 1 usage data, replacing the keyword-only Phase 1 layer. | Needed real usage data to train against — wasn't possible in the 6-month Phase 1 window. |
| Infrastructure | Supabase → AWS RDS. ECS/EKS containers replace single EC2. Auto-scaling groups. | Single EC2 can't serve 1M users with sub-second latency. |
| ML Pipeline | Deep learning (LSTM/Transformer) supplements XGBoost as data volume grows. Multilingual fine-tuning (XLM-RoBERTa / IndicBERT). | 50K+ real labeled sessions makes deep learning viable; multilingual models needed for Hindi/Tamil. |
| EHR | Full hospital-grade EHR integration (HL7/FHIR compliant) for enterprise/hospital clients. | Enterprise clients require standards-compliant health record interoperability, not our lightweight module. |
| Voice | Evaluate self-hosting open-source STT/TTS vs. continuing with Sarvam at this volume. | Cost crossover point — worth modeling once volume is real. |
| Mobile | React Native or Flutter apps, push notifications, biometric login. | 70%+ of Indian users are mobile-first. |
| Data Pipeline | Kafka for real-time event streaming, dedicated data warehouse for analytics. | Batch processing can't keep up with 1M users. |
| Security | SOC 2 Type II, HIPAA readiness for potential US/insurance partners. | Insurance and enterprise partners require Type II. |

## 3.3 Phase 3 — Market Leadership + Global Expansion (24 Months, Series B)

Estimated cost: ₹20–30 Crore | Trigger: 1M+ users, proven unit economics, ₹1–2 Cr MRR

### What the User Sees (Product View)

- Truly human-indistinguishable AI voice — custom-trained voice model replacing Sarvam

- Wearable integration — sleep, heart rate, activity data enrich the disorder detection

- AI-assisted real therapists — therapists get a real-time AI co-pilot during live sessions

- Southeast Asia + Middle East expansion — Arabic, Bahasa, Thai support

- Clinically validated, published outcomes — TherapyxAI becomes a recognized clinical tool, not just an app

### What We Build (Technical View)

- Multi-region AWS (India + Singapore + Middle East), Kubernetes with auto-scaling

- Custom large language model fine-tuned specifically for therapy conversations on proprietary data from 1M+ sessions

- Fully self-hosted STT/TTS across all supported languages, custom voice models

- Data lake + ML feature store for large-scale experimentation

- HIPAA certification, ISO 27701, IRB-approved clinical studies with academic partners

## 3.4 Phase Comparison — At a Glance

|  | Phase 1 (Seed) | Phase 2 (Series A) | Phase 3 (Series B) |
| --- | --- | --- | --- |
| Duration | 6 months | 18 months | 24 months |
| Users | 0 → 50K | 50K → 1M | 1M → 10M+ |
| Funding | ₹1.00 Cr | ₹6–8 Cr | ₹20–30 Cr |
| Product Loop | Complete: voice + detection + therapist bridge + reports | Scaled: mobile, insurance, B2B, multilingual | Global: custom LLM, wearables, AI co-pilot for therapists |
| Disorders | 4 at launch, XGBoost + ensemble | Full 8, + deep learning | 15+, clinically validated |
| Voice | Sarvam AI (STT) | Evaluate self-hosting | Custom-trained, human-indistinguishable |
| Therapist Network | 5–10 hand-vetted therapists | Hundreds, hospital partnerships | Thousands, global |
| Compliance | DPDP, telemedicine, EHR legal — ISO/SOC2 deferred | ISO 27001, SOC 2 Type I | SOC 2 Type II, HIPAA |
| Revenue Model | Commission on sessions | + B2B, insurance, corporate | + Global licensing, enterprise EHR |

# 4. Phase 1 Budget — Complete Breakdown

6 months | 0 → 50,000 users | Complete product loop (Layer 1, 2, 3 + Reports), launching with 4 core disorders | Seed round

Built as parallel tracks starting in month 1 (or month 2 for compliance) instead of staggered over a longer calendar — this is what makes the 6-month timeline and this budget achievable together. See Section 3.1 for the technical build sequence.

## 4.1 Category Summary

| Category | Amount | % of Total | What It Covers |
| --- | --- | --- | --- |
| People | ₹30.70 Lakhs | 38.3% | 2 ML engineers, clinical team, 2 software engineers, therapist ops, compliance |
| Compliance | ₹15.50 Lakhs | 19.3% | DPDP, telemedicine, EHR legal, insurance, 1 pen-test round — ISO/SOC2 deferred to Phase 2 |
| Buffer (15%) | ₹10.46 Lakhs | 13.0% | Contingency across all categories |
| Infrastructure | ₹10.44 Lakhs | 13.0% | AWS, video calling, EHR storage, therapist verification |
| Marketing | ₹10.00 Lakhs | 12.5% | Social ads, therapist outreach, content, PR |
| Crisis Safety Layer | ₹2.00 Lakhs | 2.5% | Keyword-based safety layer — full ML crisis model deferred to Phase 2 (needs real usage data) |
| ML Training Infra | ₹1.08 Lakhs | 1.3% | GPU on-demand (incl. iteration buffer), annotation batches (4-disorder scope) |
| TOTAL | ₹80.2 Lakhs | 100% |  |

Seed Round Ask: ₹1.00 Crore (₹80.2L calculated total, rounded up for working-capital margin and to absorb the API-cost uncertainty flagged in Section 5 — the voice-usage assumption there is unverified against real session telemetry and could materially change monthly burn once users are live).

Note on API costs: Sarvam AI / LLM usage costs are not included as a fixed line in this budget — they are variable, scale with actual usage, and are broken out in detail in Section 5. Treat them as an ongoing operating cost funded from runway/revenue rather than a one-time build cost.

## 4.2 People — ₹30.70 Lakhs (38.4%)

All roles start in month 1 except Compliance Officer (month 2) — parallel tracks, not staggered hiring. 5 narrow specialist titles from an earlier draft (Telehealth Engineer, EHR Engineer, Data Engineer, Frontend Engineer, DevOps Engineer) are consolidated into 2 generalist Software Engineers who rotate through video calls, EHR, reports, and DevOps as needed.

| Role | Period | Monthly | Total | Notes |
| --- | --- | --- | --- | --- |
| ML Engineer #1 | Months 1–6 | ₹80K | ₹4.8L | Feature engineering + XGBoost, 4-disorder MVP model |
| ML Engineer #2 | Months 1–6 | ₹80K | ₹4.8L | Model training + evaluation |
| Clinical Psychologist | Months 1–6 | ₹60K | ₹3.6L | Data labeling, clinical validation |
| Clinical Annotators ×2 | Months 1–6 | ₹30K each | ₹3.6L | 4-disorder signal validation, annotation batches |
| Psychiatrist Advisor | Months 1–6 | ₹20K | ₹1.2L | Light retainer — advisory input, not clinical practice hours |
| Software Engineers ×2 | Months 1–6 | ₹65K each | ₹7.8L | Video calls, EHR-lite, reports dashboard, DevOps — rotated across all of it |
| Therapist Onboarding/Ops Manager | Months 1–6 | ₹40K | ₹2.4L | Manual vetting of first 5–10 therapists, network management |
| Compliance Officer | Months 2–6 | ₹50K | ₹2.5L | DPDP Act, telemedicine, EHR legal operations |
| Co-Founder 1 | Months 1–6 | ₹0 | ₹0 | Full-stack + product (sweat equity) |
| Co-Founder 2 | Months 1–6 | ₹0 | ₹0 | Full-stack + backend (sweat equity) |
|  |  |  | ₹30.70L |  |

### Monthly People Burn

| Month | Who's On Payroll | Monthly Cost |
| --- | --- | --- |
| 1 | All roles except Compliance Officer | ₹4.70L |
| 2–6 | Full team | ₹5.20L each |

## 4.3 Compliance — ₹15.50 Lakhs (19.4%)

ISO 27001 and SOC 2 Type I are explicitly deferred to Phase 2 (see Section 3.2) — they exist to satisfy enterprise/hospital/insurance procurement requirements, and Phase 1 has no such deal on the table yet. Spending ~₹10.5L on certifications nobody is asking for yet would be funding a Series A problem out of seed money.

| Item | Cost | When |
| --- | --- | --- |
| DPDP Act legal setup | ₹2.5L | Month 1 |
| Privacy policy + ToS | ₹1.5L | Month 1 |
| Penetration testing (1 round) | ₹1.5L | Month 4 |
| DPO retainer | ₹2.0L | Months 2–6 |
| Clinical ethics review | ₹1.5L | Months 2–3 |
| Telemedicine Practice Guidelines compliance | ₹2.0L | Months 2–3 |
| EHR/health data protection legal review | ₹2.0L | Months 2–4 |
| Therapist licensing legal framework | ₹1.0L | Months 1–2 |
| Liability/indemnity insurance | ₹1.5L | Month 1, annual |
| TOTAL | ₹15.5L |  |

## 4.4 Infrastructure — ₹10.44 Lakhs (13.1%)

| Service | Cost | Purpose |
| --- | --- | --- |
| AWS EC2 (t3.xlarge) | ₹0.60L | Pipeline + ML models + API server, 6 months |
| AWS EC2 GPU (on-demand) | ₹0.30L | Training only (~15–20 days total) |
| Supabase (Pro) | ₹0.21L | Database, auth, realtime |
| Redis | ₹0.16L | Session cache from month 3 |
| Datadog | ₹0.46L | Monitoring & alerts from month 3 |
| AWS S3 | ₹0.18L | Audio, model artifacts, session recordings |
| Vercel | ₹0.07L | Frontend hosting |
| Resend | ₹0.06L | Transactional email |
| Video calling (Twilio/Agora) | ₹4.5L | Therapist video/voice sessions — volume-driven, not calendar-driven |
| EHR-lite secure storage | ₹2.5L | Encrypted health records module — mostly setup cost |
| Therapist verification service | ₹0.8L | Credential/license checks |
| Report generation infra | ₹0.2L | PDF export, chart rendering |
| Payment gateway (Razorpay) | ₹0.4L | Integration + setup |
| TOTAL | ₹10.44L |  |

## 4.5 ML Training Infra — ₹1.08 Lakhs (1.3%)

This is infrastructure/service cost only — ML engineer salaries are already counted in Section 4.2. Figures below include an iteration buffer over the theoretical minimum, since real training work involves failed runs and re-annotation, not just clean first-try passes.

| Item | Cost |
| --- | --- |
| GPU compute (~25–30 days on-demand incl. iteration buffer, 4-disorder MVP scope) | ₹0.40L |
| Storage (S3 datasets, model artifacts, EBS) | ₹0.145L |
| Data transfer | ₹0.02L |
| Docker/CI-CD (ECR) | ₹0.06L |
| Clinical annotation validation (4-disorder batches, deeper sample) | ₹0.45L |
| TOTAL | ₹1.08L |

### What's Deliberately Excluded From This Budget

- ISO 27001 / SOC 2 certification (~₹10.5L) — deferred to Phase 2, see Section 4.6

- Full ML-based crisis detection model — Phase 1 ships a keyword-based safety layer only; the ML version needs real usage data to train and validate against, which doesn't exist until Phase 1 is already live

- Remaining 4 disorders (OCD, Social Anxiety, Burnout, Loneliness) — added as a Phase 2 fast-follow once the 4-disorder MVP is validated

- Dedicated Trust & Safety support staff — not needed until user volume in Phase 2 justifies it

- Fractional CTO Advisor — two technically strong co-founders can cover this at a 9-person team size

## 4.6 Phase 2 — Detailed Cost Breakdown (18 Months, Series A)

Same level of detail as the Phase 1 budget above, for the scale-up round that picks up everything deferred from Phase 1: the remaining 4 disorders, ISO 27001/SOC 2, the full ML crisis detection model, mobile apps, and the therapist network scaling from a hand-vetted list of 5–10 to a real marketplace with hospital and insurance partnerships.

### Phase 2 Category Summary

| Category | Amount | % of Total | What It Covers |
| --- | --- | --- | --- |
| People | ₹289.44 Lakhs | 46.7% | Deep learning + multilingual ML, mobile devs, infra scaling, sales/BD, support |
| Marketing | ₹115.00 Lakhs | 18.5% | Consumer growth to 1M users, hospital/B2B outreach, corporate wellness |
| Infrastructure | ₹88.00 Lakhs | 14.2% | ECS/EKS, RDS migration, Kafka, full EHR, video calling at scale |
| Buffer (15%) | ₹80.92 Lakhs | 13.0% | Contingency across all categories |
| Compliance | ₹29.50 Lakhs | 4.8% | ISO 27001, SOC 2 Type I (+ Type II prep), HIPAA readiness, insurance/hospital legal |
| Crisis Detection ML Model | ₹12.00 Lakhs | 1.9% | Full ML model + clinical validation study, using real Phase 1 usage data |
| ML Training Infra | ₹5.50 Lakhs | 0.9% | GPU for deep learning + multilingual fine-tuning, expanded annotation |
| TOTAL (excl. founder comp) | ₹620.36 Lakhs | 100% |  |

Series A Ask: ₹6.20 Crore calculated — sits at the lower end of the ₹6–8 Crore range estimated in Section 3.2. The gap to ₹8 Crore is flex room: more aggressive consumer marketing spend or faster therapist-network scaling (more Sales/BD or Ops headcount) would use it, not a sign this number is padded.

Founder compensation: Not included in the total above — this is a decision point for the founders, not a market-rate figure this analysis can supply. Common practice at Series A is a modest founder salary (e.g. ₹1–1.5L/month each); adding that for 2 founders over 18 months would add roughly ₹36–54L to the ask.

### Phase 2 People — ₹289.44 Lakhs (46.7%)

| Role | Count | Monthly (each) | 18-Month Total | Notes |
| --- | --- | --- | --- | --- |
| Senior ML Engineer | 1 (new) | ₹1.2L | ₹21.6L | Deep learning (LSTM/Transformer), multilingual NLP |
| ML Engineers | 2 (continued) | ₹85K | ₹30.6L | Model retraining, 8-disorder expansion |
| Clinical Psychologist | 1 (continued) | ₹65K | ₹11.7L | Ongoing validation, now across 8 disorders |
| Clinical Specialist | 1 (new) | ₹45K | ₹8.1L | OCD, Social Anxiety, Burnout, Loneliness — the 4 new disorders |
| Clinical Annotators | 4 (expanded from 2) | ₹32K | ₹23.04L | 8-disorder + multilingual signal validation |
| Psychiatrist Advisor | 1 (continued) | ₹30K | ₹5.4L | Fuller retainer than Phase 1 |
| Mobile Developers | 2 (new) | ₹80K | ₹28.8L | iOS + Android, React Native |
| Backend/Infra Engineers | 2 (new) | ₹85K | ₹30.6L | ECS/EKS migration, RDS, Kafka pipeline |
| Software Engineers | 2 (continued) | ₹70K | ₹25.2L | General full-stack, reports/product features |
| Product Manager | 1 (new) | ₹90K | ₹16.2L | Feature prioritization, user research |
| QA Engineer | 1 (new) | ₹55K | ₹9.9L | Test automation, regression testing |
| DevOps/SRE | 1 (new, dedicated) | ₹75K | ₹13.5L | Full-time now — Phase 1 relied on the software engineers for this |
| Compliance Officer | 1 (continued, full-time) | ₹70K | ₹12.6L | ISO/SOC2 audit prep, ongoing DPDP/telemedicine ops |
| Sales/BD Lead | 1 (new) | ₹80K | ₹14.4L | Hospital, insurance, corporate wellness deals |
| Sales/BD Associate | 1 (new) | ₹50K | ₹9.0L | Deal support, outreach |
| Customer Support / Trust & Safety | 3 (new) | ₹35K | ₹18.9L | Ticket handling, crisis-flag review at 1M-user volume |
| Therapist Network Manager | 1 (continued, upgraded) | ₹55K | ₹9.9L | Scaling from 5–10 hand-vetted to hundreds of therapists |
| TOTAL | 24 people |  | ₹289.44L |  |

### Phase 2 Compliance — ₹29.50 Lakhs (4.8%)

| Item | Cost |
| --- | --- |
| ISO 27001 certification | ₹6L |
| SOC 2 Type I | ₹4.5L |
| SOC 2 Type II readiness (prep only — full completion likely extends into Phase 3) | ₹3L |
| HIPAA readiness assessment (for potential US/insurance partners) | ₹3L |
| Insurance partnership legal/compliance | ₹3L |
| Hospital/B2B contract legal | ₹3L |
| Penetration testing (2 rounds) | ₹3L |
| Multi-language/multi-state telemedicine compliance | ₹2L |
| Insurance regulatory compliance (IRDAI etc.) | ₹2L |
| TOTAL | ₹29.5L |

### Phase 2 Infrastructure — ₹88.00 Lakhs (14.2%)

| Item | Cost |
| --- | --- |
| AWS ECS/EKS (containers, auto-scaling groups) | ₹15L |
| AWS RDS (migrated from Supabase) | ₹8L |
| Kafka + data warehouse (Redshift/BigQuery) | ₹6L |
| Redis cluster (scaled) | ₹4L |
| Datadog (scaled monitoring + APM) | ₹5L |
| AWS S3 (scaled storage) | ₹4L |
| Video calling — scaled to hundreds of therapists | ₹25L |
| Full EHR integration (HL7/FHIR compliant) | ₹15L |
| Mobile app infra (app store fees, push notifications, crash reporting) | ₹3L |
| CDN/global infra | ₹3L |
| TOTAL | ₹88L |

### Phase 2 Marketing — ₹115.00 Lakhs (18.5%)

| Item | Cost |
| --- | --- |
| Consumer marketing/ads (scaled to reach 1M users) | ₹80L |
| B2B/hospital partnership development | ₹15L |
| Content/PR | ₹10L |
| Corporate wellness program marketing | ₹10L |
| TOTAL | ₹115L |

### Phase 2 Crisis Detection ML Model — ₹12.00 Lakhs (1.9%)

| Item | Cost |
| --- | --- |
| Clinical validation study (using real Phase 1 session data) | ₹8L |
| Crisis-specific data labeling | ₹4L |
| TOTAL | ₹12L |

### Phase 2 ML Training Infra — ₹5.50 Lakhs (0.9%)

| Item | Cost |
| --- | --- |
| GPU compute (~100 days — deep learning + multilingual fine-tuning) | ₹1.5L |
| Storage (larger multilingual datasets) | ₹1L |
| Annotation (8-disorder + multilingual validation) | ₹3L |
| TOTAL | ₹5.5L |

### What Phase 2 Explicitly Picks Up From Phase 1

- Remaining 4 disorders (OCD, Social Anxiety, Burnout, Loneliness) — full 8-disorder detection live

- ISO 27001 + SOC 2 Type I certification — now justified by real hospital/insurance deals in the pipeline

- Full ML-based crisis detection model — trained and clinically validated on real Phase 1 usage data

- Automated therapist verification system — replacing the Phase 1 hand-vetting process as the network scales past what founders can manually review

- Dedicated Trust & Safety support team — justified now by 1M-user support volume

# 5. API Costs at Scale — Sarvam AI + LLM

Corrected against the actual providers wired up in the codebase: Groq (llama-3.1-8b-instant) for English conversations, Sarvam LLM for Hindi/Marathi, and Sarvam AI for speech-to-text. Earlier drafts of this section were priced against Gemini/Claude, which are not in use.

## 5.1 Usage Assumptions

| Factor | Value |
| --- | --- |
| Monthly Active Users (MAU) | 35% of total registered |
| Voice users (% of MAU) | 70% — voice-first product |
| Voice usage per active user | 2 hours/week |
| Voice minutes/month per voice user | 2 hrs × 4.33 weeks = 520 minutes |
| Sarvam STT rate used | ₹0.60/minute (see flag below) |
| Sessions per active user/month | 6 (~1.5/week) |
| LLM input tokens/message | ~800 (includes RAG context) |
| LLM output tokens/AI response | ~400 |
| LLM providers | Groq (en-IN, ~70% of users) + Sarvam LLM (hi-IN/mr-IN, ~30%) |

### Worked Example — 5,000 Total Users

- MAU = 35% × 5,000 = 1,750

- Voice users = 70% × 1,750 = 1,225

- Minutes/month per voice user = 2 hrs/week × 4.33 weeks = 520 minutes

- Total voice minutes/month = 1,225 × 520 = 6,37,000 minutes

- STT cost = 6,37,000 × ₹0.60/min = ₹3,82,200

Rate flag: ₹0.60/minute is the rate used here. Sarvam's published self-serve rate is ₹30/hour = ₹0.50/minute — a ~20% gap. Confirm the real rate from your Sarvam billing dashboard/contract before finalizing investor numbers.

## 5.2 Monthly API Cost by Scale — Groq + Sarvam LLM

| Total Users | MAU (35%) | Voice Users (70%) | Sarvam STT/mo | LLM/mo | Total/mo | Total/year |
| --- | --- | --- | --- | --- | --- | --- |
| 5,000 | 1,750 | 1,225 | ₹3,82,200 | ₹1,050 | ₹3,83,250 | ₹46.0L |
| 10,000 | 3,500 | 2,450 | ₹7,64,400 | ₹2,100 | ₹7,66,500 | ₹92.0L |
| 20,000 | 7,000 | 4,900 | ₹15,28,800 | ₹4,200 | ₹15,33,000 | ₹1.84Cr |
| 50,000 | 17,500 | 12,250 | ₹38,22,000 | ₹10,500 | ₹38,32,500 | ₹4.60Cr |
| 1,00,000 | 35,000 | 24,500 | ₹76,44,000 | ₹21,000 | ₹76,65,000 | ₹9.20Cr |

Biggest lever in the model: Sarvam STT completely dominates cost at this usage level — the LLM line (Groq + Sarvam LLM) is under 0.3% of the total. The 2 hrs/week voice-usage assumption is the single most consequential number in this entire document — it exceeds the 1.5 hrs/week assumption an earlier external cost review flagged as likely too high for therapy-style sessions. Real session-length telemetry from the live product should replace this assumption before it goes in front of investors — halving it roughly halves this entire section.

# 6. Running Infrastructure Cost at Scale

Monthly cost to keep the platform running, including video calling and EHR storage (excludes API and training costs).

| Service | 5K Users | 10K Users | 20K Users | 50K Users | 1L Users |
| --- | --- | --- | --- | --- | --- |
| AWS EC2 (API + Models) | ₹5,000 | ₹7,500 | ₹7,500 | ₹15,000 | ₹22,000 |
| EC2 Pipeline Workers | — | — | — | ₹7,500 | ₹15,000 |
| Supabase / RDS | ₹2,100 | ₹2,100 | ₹5,000 | ₹5,000 | ₹18,000+₹2,100 |
| AWS S3 | ₹1,200 | ₹2,200 | ₹3,500 | ₹5,500 | ₹9,000 |
| Vercel | ₹850 | ₹1,200 | ₹1,500 | ₹1,700 | ₹1,700 |
| Redis | — | ₹4,000 | ₹6,000 | ₹10,000 | ₹16,000 |
| Datadog | — | ₹8,000 | ₹11,500 | ₹15,000 | ₹22,000 |
| Video calling (Twilio/Agora) | ₹5,000 | ₹12,000 | ₹25,000 | ₹55,000 | ₹1,10,000 |
| EHR-lite storage | ₹3,000 | ₹5,000 | ₹8,000 | ₹15,000 | ₹28,000 |
| Resend | ₹800 | ₹1,200 | ₹2,000 | ₹3,000 | ₹4,500 |
| Load Balancer | — | — | — | ₹3,500 | ₹3,500 |
| TOTAL/month | ₹17,950 | ₹43,200 | ₹69,500 | ₹1,36,200 | ₹2,51,800 |

Video calling and EHR storage are new cost drivers versus a chat-only platform — they scale with the number of users who complete a therapist handoff, not total registered users, so actual cost will track the referral-to-booking conversion rate closely.

# 7. Investor Summary

## 7.1 The Ask

|  | Amount |
| --- | --- |
| Seed Round Ask | ₹1.00 Crore |
| Duration | 6 months (parallel-track build) |
| Milestone | Complete product loop (voice + 4-disorder detection + therapist bridge + reports) live at 50K users |
| Founders taking salary? | No — ₹0 (sweat equity) |
| Revenue during Phase 1? | Commission revenue begins as soon as first therapist bookings happen (~month 5) |

## 7.2 What Makes This Defensible

- The product is a closed loop, not a point solution — detect, then connect, then earn commission, all in one platform. Competitors that are "just an AI companion" or "just a booking directory" don't have this loop

- 4-disorder detection at launch is a deliberately scoped MVP, not a compromise — it's the same core disorders most mental health apps validate first, with the remaining 4 (OCD, Social Anxiety, Burnout, Loneliness) shipping as a fast-follow once the core loop is proven

- Revenue model is diversified from day one: commission, and B2B/insurance groundwork laid in Phase 1 for Phase 2 activation

- XGBoost + open-source pseudo-labeling keeps the ML pipeline cost-efficient even at MVP scope

- Sarvam AI kept as the voice vendor in Phase 1 — no premature bet on an unproven custom voice model before the core loop is validated

- ISO 27001 / SOC 2 deliberately deferred to Phase 2 — not needed until there's an actual enterprise/hospital/insurance deal requiring it, so seed capital isn't spent on a Series A problem

- Co-founders at ₹0 salary — the vast majority of the budget goes to building the product and team, not founder compensation

- 6-month parallel-track build cuts people cost by more than half versus a staggered 14-month hiring plan for the same team — see Section 3.1 for the trade-off this requires (near-zero hiring-delay slack)

## 7.3 Series A Milestones (Phase 2 Trigger)

| Milestone | Target |
| --- | --- |
| Registered users | 50,000 |
| Monthly active users | 17,500 (35%) |
| Verified therapists on platform | 5–10 (hand-vetted) |
| Users referred to a therapist | 500+ cumulative |
| Therapist booking conversion rate | >30% of referred users |
| ML disorder detection accuracy | >80% across the 4 launch disorders |
| Monthly commission revenue | ₹5–10L MRR |

— End of Document —

Prepared by TherapyxAI | July 2026 | Confidential