TherapyxAI

Complete Product & Cost Analysis

A Voice-First AI Mental Health Companion Platform

Prepared: July 2026 | Confidential

| Metric | Value |
| --- | --- |
| Product Category | Voice-first AI mental health companion — not a chatbot, not a meditation app, not a booking platform |
| Phase 1 Duration | 6 Months (compressed, parallel-track build) |
| Target Users | 0 → 50,000 registered |
| Phase 1 Budget | ₹80.2 Lakhs |
| Seed Round Ask | ₹1.00 Crore (rounded, incl. margin) |
| Disorders Detected | 4 at launch (Depression, Anxiety, PTSD, Bipolar) — 4 more by Phase 2 |
| Core Differentiator | AI detects disorder risk AND connects user to a real licensed therapist in-platform |
| Co-Founders | 2 (Full-stack engineers, ₹0 salary) |

# 1. Executive Summary

TherapyxAI is a voice-first AI mental health companion platform. It is not a chatbot, not a meditation app, and not a therapy booking platform. It is a trained AI system that listens to users speak, understands their emotional state in real time, detects which mental health disorder they may be experiencing, and connects them to a real licensed therapist when professional help is needed — all inside one single platform.

This document consolidates the complete product architecture, the phased build roadmap, and the full cost analysis for Phase 1 — the seed round that builds the entire product loop end-to-end (voice interface, disorder detection, therapist bridge, and reports) and scales to 50,000 users, compressed into 6 months by running engineering, clinical, and therapist-bridge tracks in parallel instead of sequentially.

Key Insight: The product's core moat is the closed loop — detection leads directly to a licensed therapist inside the same platform, with commission-based monetization built in from day one. This is structurally different from an AI companion or a therapy directory, and the cost structure reflects that: this isn't just an ML pipeline build, it's a mini telehealth platform (video calls, EHR, payments, therapist verification) built alongside the clinical AI. To hit 6 months, Phase 1 launches with 4 core disorders (not the full 8) and a hand-vetted therapist list (not an automated verification system) — both scale up in Phase 2.

# 2. Product Overview — Complete Architecture

The product is built as four layers that work together as one platform, not as separate features.

## 2.1 Piller 1 — Voice and Chat Interface

The front-facing product users interact with directly.

- User chooses to speak or type

- AI responds in real time via voice or text — the design goal is zero perceptible difference between the AI's voice and a real human's, in tone, emotion, and delivery

- Session memory remembers previous conversations across sessions

- Processes voice input in real time, understands emotional tone and context

- Generates empathetic, human-like responses that adapt conversation style to each user

- Supports therapeutic frameworks baked into the conversation design: CBT (Cognitive Behavioural Therapy), DBT (Dialectical Behaviour Therapy), ACT (Acceptance and Commitment Therapy), and Mindfulness-based therapy

Current voice vendor: Sarvam AI (Indian language STT). This remains the vendor for Phase 1 — the roadmap toward fully human-indistinguishable voice quality (premium commercial voice AI or a custom-trained voice model) is a Phase 2/3 evaluation, not a Phase 1 commitment.

## 2.2 Piller 2 — Mental Health Disorder Detection

The core USP that makes TherapyxAI completely different from ChatGPT or any general-purpose AI model.

- Analyses conversation patterns across multiple sessions

- Tracks emotional trends over time

- Identifies linguistic and behavioural markers of specific disorders

- Detects which of 8 mental health conditions the user may be experiencing:

  - Generalised Anxiety Disorder (GAD)

  - Clinical Depression

  - Bipolar Disorder

  - PTSD

  - OCD

  - Social Anxiety

  - Burnout Syndrome

  - Loneliness and Isolation

- Assigns a confidence score to each detection

- Generates a mental health pattern report for the user

- Flags when professional intervention is urgently needed

This is the most technically complex layer and requires direct clinical advisor involvement throughout — not just at review checkpoints.

## 2.3 Piller 3 — AI-to-Human Therapist Bridge

The feature that makes TherapyxAI a complete end-to-end mental health platform, not just an AI companion. Status: not yet built — this is core scope for the funding round.

- When disorder detection flags a user as needing professional help, the AI smoothly transitions the conversation

- Shows a message like: "Based on our conversations I think speaking with a professional could really help you. I can connect you right now if you are ready."

- User taps one button, gets connected to a licensed therapist or psychiatrist directly inside the platform

- No searching, no referrals, no waiting

### Technology needed to build:

- Therapist onboarding and verification system

- Video and voice call infrastructure

- Payment gateway integration

- Session management system

- Electronic health record (EHR) integration

- Therapist rating and review system

### Monetisation this enables:

- Commission on therapist sessions booked through the platform

- B2B enterprise contracts with hospitals and clinics

- Insurance company partnerships

- Corporate wellness contracts

## 2.4 Personalised Mental Health Reports

Weekly and monthly mental health reports generated for each user based on their sessions. Status: not yet built — Phase 1 scope.

- Shows emotional trends over time

- Highlights patterns in mood, anxiety, and stress levels

- Identifies triggers based on conversation analysis

- Gives personalised recommendations

- Shareable with therapist or doctor

- Visual dashboard with graphs and insights

### Technology needed to build:

- Data visualisation layer

- Report generation engine

- User dashboard

- Export to PDF functionality

# 3. Product Roadmap — What We Build in Each Phase

All four layers (Voice+Chat, Disorder Detection, Therapist Bridge, Reports) are built together in Phase 1 — this is a deliberate decision: the therapist bridge is what makes the loop complete and is what the monetization model depends on, so it cannot be deferred to a later round.

## 3.1 Phase 1 — Complete Product Loop + First 50K Users (6 Months, Seed Round)

Built as parallel tracks (ML/clinical, therapist bridge, infra/video, product/reports) starting simultaneously in month 1, not staggered one after another — this is what makes 6 months achievable. See the trade-offs of this approach at the end of this subsection.

### What the User Sees (Product View)

- Voice-first therapy: speak naturally to the AI, get natural spoken responses — chat is available but voice is the primary mode

- The AI applies real therapeutic frameworks (CBT/DBT/ACT/Mindfulness) depending on what the conversation calls for, not generic empathy

- Over multiple sessions, the AI silently tracks patterns across 4 core disorders at launch (Depression, Anxiety, PTSD, Bipolar) and assigns confidence scores — OCD, Social Anxiety, Burnout, and Loneliness are added as a fast-follow in Phase 2

- If risk is detected, the AI offers a one-tap handoff to a real licensed therapist — no searching, no external booking

- Users can browse a hand-vetted list of the first 5–10 therapists, see ratings, and book a video or voice call directly in the app — a fuller marketplace with automated verification comes in Phase 2

- Weekly/monthly reports show mood trends, triggers, and progress — shareable with their therapist

- Revenue begins as soon as a user books a paid therapist session — the platform takes a commission

### What We Build (Technical View) — Parallel Tracks, Months 1–6

| Month | Technical Milestone | Details |
| --- | --- | --- |
| 1 | Data Foundation (MVP scope) | Download + clean open-source datasets for 4 core disorders (DAIC-WOZ, Reddit Mental Health, CLPsych). Data ingestion pipeline. Signal schema. |
| 1 | Therapist Bridge — Foundations | Therapist profile schema + manual vetting process for the first 5–10 therapists (founders + clinical advisor review credentials directly). |
| 1 | Payment Gateway Integration | Razorpay integration for therapist session payments and commission handling. |
| 1–2 | Feature Engineering | Pure Python signal extractors (keyword frequency, session ratios, linguistic markers) for the 4 launch disorders. |
| 1–2 | Pseudo-Labeling Pipeline | Use pre-trained models (mental-roberta, autotrain-classifier) to label open-source data for 4 disorder categories — training data from Day 1 without real users. |
| 2 | Basic Safety/Crisis Layer | Keyword-based crisis detection + helpline resources. A full ML crisis model needs real usage data, so it's deferred to early Phase 2 once sessions accumulate. |
| 2–3 | Fine-tune Clinical Models | Fine-tune mental-roberta variants for the 4-disorder MVP set. Self-hosted on AWS EC2. |
| 2–3 | XGBoost Classifier (4 disorders) | Multi-label classifier for the 4 launch disorders. Ensemble with pre-trained transformer voting. CPU-only training. |
| 2–4 | Video/Voice Call Infrastructure | Twilio or Agora integration for real-time therapist sessions. Session recording (with consent). |
| 2–4 | EHR-Lite Module | Secure, encrypted session-summary storage shared with the connecting therapist. |
| 3–4 | Reports Dashboard | Data visualization layer, report generation engine, PDF export. Trend graphs, trigger identification. |
| 3–4 | RAG Enhancement | Use session history to make AI responses more personalized and CBT/DBT/ACT-aware in context. |
| 4–5 | AI-to-Human Handoff Logic | Detection-triggered conversation transition, one-tap connect flow, session handoff with clinical context to therapist. |
| 4–5 | Therapist Marketplace UX (simple) | Browse/filter the hand-vetted therapist list, ratings, manual scheduling coordination — full booking-calendar automation comes in Phase 2. |
| 5 | Infrastructure Scaling | Redis caching, EC2 upgrade for the ramp toward 50K users. |
| 5 | XGBoost Retrain with Early Real Data | First retraining cycle using whatever real user session data exists by month 5 (with consent). |
| 5–6 | Performance Optimization + Launch Hardening | Pipeline latency, model inference speed, video call quality tuning. |
| 1–6 (parallel, external clock) | Core Legal Compliance | DPDP Act, Telemedicine Practice Guidelines, EHR legal review, 1 round of pen testing — runs alongside engineering, not after it. ISO 27001 / SOC 2 explicitly deferred to Phase 2 (Section 3.2). |

### Phase 1 Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | React.js on Vercel |
| Backend | Node.js (existing codebase) |
| Database | Supabase (PostgreSQL + Auth + Realtime) ( May be replace with another trustworthy or self hosted database ) |
| ML Pipeline | Python on AWS EC2 (Flask API) |
| ML Models | 4 HuggingFace models + fine-tuned roberta variants (4-disorder MVP) + XGBoost (all self-hosted) |
| Voice STT | Sarvam AI API |
| LLM | Groq (llama-3.1-8b-instant, en-IN) + Sarvam LLM (hi-IN/mr-IN) |
| Video/Voice Calls | Twilio Video or Agora |
| Payments | Razorpay |
| Health Records | Encrypted EHR-lite module (custom-built) |
| Experiment Tracking | MLflow (on same EC2) |
| Cache / Monitoring | Redis + Datadog (from month 3 — compressed timeline needs earlier visibility) |
| Storage | AWS S3 (audio, model artifacts, session recordings) |

### Current Deployed Infrastructure (as of Oct 2026)

This is what is actually running today. It differs from the planned Phase 1 stack above and the budget in Section 4.4, which assumes AWS EC2, Datadog, Redis and S3. Items marked TBC are not confirmed from the repo and need the owner to fill in plan and cost.

| Component | Where it runs today | Notes / cost |
| --- | --- | --- |
| Frontend (React + Vite) | Vercel | Production env set in Vercel. Free tier assumed - TBC |
| Backend (Node/Express, WebSocket, API) | Render (moving from Railway) | Health check at /api/health. Render plan and monthly cost TBC |
| Database, Auth, Realtime | Supabase | Plan (Free or Pro) TBC |
| Disorder-detection ML service (FastAPI, 2 DistilBERT models) | HuggingFace Docker Space (private, CPU Basic) | Docker Space needs HF PRO, USD 9/month; CPU Basic hardware is free. Deployment status TBC |
| LLM | Groq (primary), Gemini, Sarvam (hi/mr) | Usage-based; free-tier status TBC |
| Speech (STT / TTS) | Deepgram, Sarvam | Usage-based |
| Transactional email | Gmail SMTP (Nodemailer) | Free; Resend is budgeted in 4.4 but not in use |
| Therapist video sessions | Google Meet via Google OAuth (central account) | Free |
| Uptime / health pings | External monitor (UptimeRobot) hitting /api/health | Keeps the free-tier ML service and backend warm. TBC |

Open items: confirm Render plan and cost, Supabase plan, whether the HF Space is live, and reconcile Section 4.4 and Section 6 so the budget reflects this stack rather than AWS EC2.

## 3.2 Phase 2 — Scale Therapist Network + 1M Users (18 Months, Series A)

Estimated cost: ₹6.20 Crore calculated, ₹6–8 Crore range (detailed breakdown in Section 4.6) | Trigger: Phase 1 milestones met (50K users, active therapist network, proven commission revenue)

### What the User Sees (Product View)

- Multi-language therapy: Hindi, Marathi, Tamil, Telugu, Bengali, Kannada — not just English

- Much larger, deeper therapist network — hundreds of verified therapists across specialities

- Native mobile apps (iOS + Android), not just web

- Insurance-covered therapy sessions via partnered insurers

- Corporate wellness programs — companies buy bulk subscriptions for employees, with anonymized aggregate dashboards for HR

- Hospital/clinic partnerships — TherapyxAI becomes the intake and triage layer for partner institutions

- Group therapy / moderated peer support for specific conditions

### What We Build (Technical View)

| Area | What Changes | Why |
| --- | --- | --- |
| Disorder Detection | Add OCD, Social Anxiety, Burnout Syndrome, Loneliness/Isolation — expanding from 4 to the full 8 disorders. | Deferred from Phase 1 to hit the 6-month build; this is the fast-follow. |
| Compliance | ISO 27001 + SOC 2 Type I certification, deferred from Phase 1. | Now justified — pursuing hospital/insurance/enterprise deals that require it. |
| Crisis Detection | ML-based crisis detection model, trained and clinically validated on real Phase 1 usage data, replacing the keyword-only Phase 1 layer. | Needed real usage data to train against — wasn't possible in the 6-month Phase 1 window. |
| Infrastructure | Supabase → AWS RDS. ECS/EKS containers replace single EC2. Auto-scaling groups. | Single EC2 can't serve 1M users with sub-second latency. |
| ML Pipeline | Deep learning (LSTM/Transformer) supplements XGBoost as data volume grows. Multilingual fine-tuning (XLM-RoBERTa / IndicBERT). | 50K+ real labeled sessions makes deep learning viable; multilingual models needed for Hindi/Tamil. |
| EHR | Full hospital-grade EHR integration (HL7/FHIR compliant) for enterprise/hospital clients. | Enterprise clients require standards-compliant health record interoperability, not our lightweight module. |
| Voice | Evaluate self-hosting open-source STT/TTS vs. continuing with Sarvam at this volume. | Cost crossover point — worth modeling once volume is real. |
| Mobile | React Native or Flutter apps, push notifications, biometric login. | 70%+ of Indian users are mobile-first. |
| Data Pipeline | Kafka for real-time event streaming, dedicated data warehouse for analytics. | Batch processing can't keep up with 1M users. |
| Security | SOC 2 Type II, HIPAA readiness for potential US/insurance partners. | Insurance and enterprise partners require Type II. |

## 3.3 Phase 3 — Market Leadership + Global Expansion (24 Months, Series B)

Estimated cost: ₹20–30 Crore | Trigger: 1M+ users, proven unit economics, ₹1–2 Cr MRR

### What the User Sees (Product View)

- Truly human-indistinguishable AI voice — custom-trained voice model replacing Sarvam

- Wearable integration — sleep, heart rate, activity data enrich the disorder detection

- AI-assisted real therapists — therapists get a real-time AI co-pilot during live sessions

- Southeast Asia + Middle East expansion — Arabic, Bahasa, Thai support

- Clinically validated, published outcomes — TherapyxAI becomes a recognized clinical tool, not just an app

### What We Build (Technical View)

- Multi-region AWS (India + Singapore + Middle East), Kubernetes with auto-scaling

- Custom large language model fine-tuned specifically for therapy conversations on proprietary data from 1M+ sessions

- Fully self-hosted STT/TTS across all supported languages, custom voice models

- Data lake + ML feature store for large-scale experimentation

- HIPAA certification, ISO 27701, IRB-approved clinical studies with academic partners

## 3.4 Phase Comparison — At a Glance

|  | Phase 1 (Seed) | Phase 2 (Series A) | Phase 3 (Series B) |
| --- | --- | --- | --- |
| Duration | 6 months | 18 months | 24 months |
| Users | 0 → 50K | 50K → 1M | 1M → 10M+ |
| Funding | ₹1.00 Cr | ₹6–8 Cr | ₹20–30 Cr |
| Product Loop | Complete: voice + detection + therapist bridge + reports | Scaled: mobile, insurance, B2B, multilingual | Global: custom LLM, wearables, AI co-pilot for therapists |
| Disorders | 4 at launch, XGBoost + ensemble | Full 8, + deep learning | 15+, clinically validated |
| Voice | Sarvam AI (STT) | Evaluate self-hosting | Custom-trained, human-indistinguishable |
| Therapist Network | 5–10 hand-vetted therapists | Hundreds, hospital partnerships | Thousands, global |
| Compliance | DPDP, telemedicine, EHR legal — ISO/SOC2 deferred | ISO 27001, SOC 2 Type I | SOC 2 Type II, HIPAA |
| Revenue Model | Commission on sessions | + B2B, insurance, corporate | + Global licensing, enterprise EHR |

# 4. Phase 1 Budget — Complete Breakdown

6 months | 0 → 50,000 users | Complete product loop (Layer 1, 2, 3 + Reports), launching with 4 core disorders | Seed round

Built as parallel tracks starting in month 1 (or month 2 for compliance) instead of staggered over a longer calendar — this is what makes the 6-month timeline and this budget achievable together. See Section 3.1 for the technical build sequence.

## 4.1 Category Summary

| Category | Amount | % of Total | What It Covers |
| --- | --- | --- | --- |
| People | ₹30.70 Lakhs | 38.3% | 2 ML engineers, clinical team, 2 software engineers, therapist ops, compliance |
| Compliance | ₹15.50 Lakhs | 19.3% | DPDP, telemedicine, EHR legal, insurance, 1 pen-test round — ISO/SOC2 deferred to Phase 2 |
| Buffer (15%) | ₹10.46 Lakhs | 13.0% | Contingency across all categories |
| Infrastructure | ₹10.44 Lakhs | 13.0% | AWS, video calling, EHR storage, therapist verification |
| Marketing | ₹10.00 Lakhs | 12.5% | Social ads, therapist outreach, content, PR |
| Crisis Safety Layer | ₹2.00 Lakhs | 2.5% | Keyword-based safety layer — full ML crisis model deferred to Phase 2 (needs real usage data) |
| ML Training Infra | ₹1.08 Lakhs | 1.3% | GPU on-demand (incl. iteration buffer), annotation batches (4-disorder scope) |
| TOTAL | ₹80.2 Lakhs | 100% |  |

Seed Round Ask: ₹1.00 Crore (₹80.2L calculated total, rounded up for working-capital margin and to absorb the API-cost uncertainty flagged in Section 5 — the voice-usage assumption there is unverified against real session telemetry and could materially change monthly burn once users are live).

Note on API costs: Sarvam AI / LLM usage costs are not included as a fixed line in this budget — they are variable, scale with actual usage, and are broken out in detail in Section 5. Treat them as an ongoing operating cost funded from runway/revenue rather than a one-time build cost.

## 4.2 People — ₹30.70 Lakhs (38.4%)

All roles start in month 1 except Compliance Officer (month 2) — parallel tracks, not staggered hiring. 5 narrow specialist titles from an earlier draft (Telehealth Engineer, EHR Engineer, Data Engineer, Frontend Engineer, DevOps Engineer) are consolidated into 2 generalist Software Engineers who rotate through video calls, EHR, reports, and DevOps as needed.

| Role | Period | Monthly | Total | Notes |
| --- | --- | --- | --- | --- |
| ML Engineer #1 | Months 1–6 | ₹80K | ₹4.8L | Feature engineering + XGBoost, 4-disorder MVP model |
| ML Engineer #2 | Months 1–6 | ₹80K | ₹4.8L | Model training + evaluation |
| Clinical Psychologist | Months 1–6 | ₹60K | ₹3.6L | Data labeling, clinical validation |
| Clinical Annotators ×2 | Months 1–6 | ₹30K each | ₹3.6L | 4-disorder signal validation, annotation batches |
| Psychiatrist Advisor | Months 1–6 | ₹20K | ₹1.2L | Light retainer — advisory input, not clinical practice hours |
| Software Engineers ×2 | Months 1–6 | ₹65K each | ₹7.8L | Video calls, EHR-lite, reports dashboard, DevOps — rotated across all of it |
| Therapist Onboarding/Ops Manager | Months 1–6 | ₹40K | ₹2.4L | Manual vetting of first 5–10 therapists, network management |
| Compliance Officer | Months 2–6 | ₹50K | ₹2.5L | DPDP Act, telemedicine, EHR legal operations |
| Co-Founder 1 | Months 1–6 | ₹0 | ₹0 | Full-stack + product (sweat equity) |
| Co-Founder 2 | Months 1–6 | ₹0 | ₹0 | Full-stack + backend (sweat equity) |
|  |  |  | ₹30.70L |  |

### Monthly People Burn

| Month | Who's On Payroll | Monthly Cost |
| --- | --- | --- |
| 1 | All roles except Compliance Officer | ₹4.70L |
| 2–6 | Full team | ₹5.20L each |

## 4.3 Compliance — ₹15.50 Lakhs (19.4%)

ISO 27001 and SOC 2 Type I are explicitly deferred to Phase 2 (see Section 3.2) — they exist to satisfy enterprise/hospital/insurance procurement requirements, and Phase 1 has no such deal on the table yet. Spending ~₹10.5L on certifications nobody is asking for yet would be funding a Series A problem out of seed money.

| Item | Cost | When |
| --- | --- | --- |
| DPDP Act legal setup | ₹2.5L | Month 1 |
| Privacy policy + ToS | ₹1.5L | Month 1 |
| Penetration testing (1 round) | ₹1.5L | Month 4 |
| DPO retainer | ₹2.0L | Months 2–6 |
| Clinical ethics review | ₹1.5L | Months 2–3 |
| Telemedicine Practice Guidelines compliance | ₹2.0L | Months 2–3 |
| EHR/health data protection legal review | ₹2.0L | Months 2–4 |
| Therapist licensing legal framework | ₹1.0L | Months 1–2 |
| Liability/indemnity insurance | ₹1.5L | Month 1, annual |
| TOTAL | ₹15.5L |  |

## 4.4 Infrastructure — ₹10.44 Lakhs (13.1%)

| Service | Cost | Purpose |
| --- | --- | --- |
| AWS EC2 (t3.xlarge) | ₹0.60L | Pipeline + ML models + API server, 6 months |
| AWS EC2 GPU (on-demand) | ₹0.30L | Training only (~15–20 days total) |
| Supabase (Pro) | ₹0.21L | Database, auth, realtime |
| Redis | ₹0.16L | Session cache from month 3 |
| Datadog | ₹0.46L | Monitoring & alerts from month 3 |
| AWS S3 | ₹0.18L | Audio, model artifacts, session recordings |
| Vercel | ₹0.07L | Frontend hosting |
| Resend | ₹0.06L | Transactional email |
| Video calling (Twilio/Agora) | ₹4.5L | Therapist video/voice sessions — volume-driven, not calendar-driven |
| EHR-lite secure storage | ₹2.5L | Encrypted health records module — mostly setup cost |
| Therapist verification service | ₹0.8L | Credential/license checks |
| Report generation infra | ₹0.2L | PDF export, chart rendering |
| Payment gateway (Razorpay) | ₹0.4L | Integration + setup |
| TOTAL | ₹10.44L |  |

## 4.5 ML Training Infra — ₹1.08 Lakhs (1.3%)

This is infrastructure/service cost only — ML engineer salaries are already counted in Section 4.2. Figures below include an iteration buffer over the theoretical minimum, since real training work involves failed runs and re-annotation, not just clean first-try passes.

| Item | Cost |
| --- | --- |
| GPU compute (~25–30 days on-demand incl. iteration buffer, 4-disorder MVP scope) | ₹0.40L |
| Storage (S3 datasets, model artifacts, EBS) | ₹0.145L |
| Data transfer | ₹0.02L |
| Docker/CI-CD (ECR) | ₹0.06L |
| Clinical annotation validation (4-disorder batches, deeper sample) | ₹0.45L |
| TOTAL | ₹1.08L |

### What's Deliberately Excluded From This Budget

- ISO 27001 / SOC 2 certification (~₹10.5L) — deferred to Phase 2, see Section 4.6

- Full ML-based crisis detection model — Phase 1 ships a keyword-based safety layer only; the ML version needs real usage data to train and validate against, which doesn't exist until Phase 1 is already live

- Remaining 4 disorders (OCD, Social Anxiety, Burnout, Loneliness) — added as a Phase 2 fast-follow once the 4-disorder MVP is validated

- Dedicated Trust & Safety support staff — not needed until user volume in Phase 2 justifies it

- Fractional CTO Advisor — two technically strong co-founders can cover this at a 9-person team size

## 4.6 Phase 2 — Detailed Cost Breakdown (18 Months, Series A)

Same level of detail as the Phase 1 budget above, for the scale-up round that picks up everything deferred from Phase 1: the remaining 4 disorders, ISO 27001/SOC 2, the full ML crisis detection model, mobile apps, and the therapist network scaling from a hand-vetted list of 5–10 to a real marketplace with hospital and insurance partnerships.

### Phase 2 Category Summary

| Category | Amount | % of Total | What It Covers |
| --- | --- | --- | --- |
| People | ₹289.44 Lakhs | 46.7% | Deep learning + multilingual ML, mobile devs, infra scaling, sales/BD, support |
| Marketing | ₹115.00 Lakhs | 18.5% | Consumer growth to 1M users, hospital/B2B outreach, corporate wellness |
| Infrastructure | ₹88.00 Lakhs | 14.2% | ECS/EKS, RDS migration, Kafka, full EHR, video calling at scale |
| Buffer (15%) | ₹80.92 Lakhs | 13.0% | Contingency across all categories |
| Compliance | ₹29.50 Lakhs | 4.8% | ISO 27001, SOC 2 Type I (+ Type II prep), HIPAA readiness, insurance/hospital legal |
| Crisis Detection ML Model | ₹12.00 Lakhs | 1.9% | Full ML model + clinical validation study, using real Phase 1 usage data |
| ML Training Infra | ₹5.50 Lakhs | 0.9% | GPU for deep learning + multilingual fine-tuning, expanded annotation |
| TOTAL (excl. founder comp) | ₹620.36 Lakhs | 100% |  |

Series A Ask: ₹6.20 Crore calculated — sits at the lower end of the ₹6–8 Crore range estimated in Section 3.2. The gap to ₹8 Crore is flex room: more aggressive consumer marketing spend or faster therapist-network scaling (more Sales/BD or Ops headcount) would use it, not a sign this number is padded.

Founder compensation: Not included in the total above — this is a decision point for the founders, not a market-rate figure this analysis can supply. Common practice at Series A is a modest founder salary (e.g. ₹1–1.5L/month each); adding that for 2 founders over 18 months would add roughly ₹36–54L to the ask.

### Phase 2 People — ₹289.44 Lakhs (46.7%)

| Role | Count | Monthly (each) | 18-Month Total | Notes |
| --- | --- | --- | --- | --- |
| Senior ML Engineer | 1 (new) | ₹1.2L | ₹21.6L | Deep learning (LSTM/Transformer), multilingual NLP |
| ML Engineers | 2 (continued) | ₹85K | ₹30.6L | Model retraining, 8-disorder expansion |
| Clinical Psychologist | 1 (continued) | ₹65K | ₹11.7L | Ongoing validation, now across 8 disorders |
| Clinical Specialist | 1 (new) | ₹45K | ₹8.1L | OCD, Social Anxiety, Burnout, Loneliness — the 4 new disorders |
| Clinical Annotators | 4 (expanded from 2) | ₹32K | ₹23.04L | 8-disorder + multilingual signal validation |
| Psychiatrist Advisor | 1 (continued) | ₹30K | ₹5.4L | Fuller retainer than Phase 1 |
| Mobile Developers | 2 (new) | ₹80K | ₹28.8L | iOS + Android, React Native |
| Backend/Infra Engineers | 2 (new) | ₹85K | ₹30.6L | ECS/EKS migration, RDS, Kafka pipeline |
| Software Engineers | 2 (continued) | ₹70K | ₹25.2L | General full-stack, reports/product features |
| Product Manager | 1 (new) | ₹90K | ₹16.2L | Feature prioritization, user research |
| QA Engineer | 1 (new) | ₹55K | ₹9.9L | Test automation, regression testing |
| DevOps/SRE | 1 (new, dedicated) | ₹75K | ₹13.5L | Full-time now — Phase 1 relied on the software engineers for this |
| Compliance Officer | 1 (continued, full-time) | ₹70K | ₹12.6L | ISO/SOC2 audit prep, ongoing DPDP/telemedicine ops |
| Sales/BD Lead | 1 (new) | ₹80K | ₹14.4L | Hospital, insurance, corporate wellness deals |
| Sales/BD Associate | 1 (new) | ₹50K | ₹9.0L | Deal support, outreach |
| Customer Support / Trust & Safety | 3 (new) | ₹35K | ₹18.9L | Ticket handling, crisis-flag review at 1M-user volume |
| Therapist Network Manager | 1 (continued, upgraded) | ₹55K | ₹9.9L | Scaling from 5–10 hand-vetted to hundreds of therapists |
| TOTAL | 24 people |  | ₹289.44L |  |

### Phase 2 Compliance — ₹29.50 Lakhs (4.8%)

| Item | Cost |
| --- | --- |
| ISO 27001 certification | ₹6L |
| SOC 2 Type I | ₹4.5L |
| SOC 2 Type II readiness (prep only — full completion likely extends into Phase 3) | ₹3L |
| HIPAA readiness assessment (for potential US/insurance partners) | ₹3L |
| Insurance partnership legal/compliance | ₹3L |
| Hospital/B2B contract legal | ₹3L |
| Penetration testing (2 rounds) | ₹3L |
| Multi-language/multi-state telemedicine compliance | ₹2L |
| Insurance regulatory compliance (IRDAI etc.) | ₹2L |
| TOTAL | ₹29.5L |

### Phase 2 Infrastructure — ₹88.00 Lakhs (14.2%)

| Item | Cost |
| --- | --- |
| AWS ECS/EKS (containers, auto-scaling groups) | ₹15L |
| AWS RDS (migrated from Supabase) | ₹8L |
| Kafka + data warehouse (Redshift/BigQuery) | ₹6L |
| Redis cluster (scaled) | ₹4L |
| Datadog (scaled monitoring + APM) | ₹5L |
| AWS S3 (scaled storage) | ₹4L |
| Video calling — scaled to hundreds of therapists | ₹25L |
| Full EHR integration (HL7/FHIR compliant) | ₹15L |
| Mobile app infra (app store fees, push notifications, crash reporting) | ₹3L |
| CDN/global infra | ₹3L |
| TOTAL | ₹88L |

### Phase 2 Marketing — ₹115.00 Lakhs (18.5%)

| Item | Cost |
| --- | --- |
| Consumer marketing/ads (scaled to reach 1M users) | ₹80L |
| B2B/hospital partnership development | ₹15L |
| Content/PR | ₹10L |
| Corporate wellness program marketing | ₹10L |
| TOTAL | ₹115L |

### Phase 2 Crisis Detection ML Model — ₹12.00 Lakhs (1.9%)

| Item | Cost |
| --- | --- |
| Clinical validation study (using real Phase 1 session data) | ₹8L |
| Crisis-specific data labeling | ₹4L |
| TOTAL | ₹12L |

### Phase 2 ML Training Infra — ₹5.50 Lakhs (0.9%)

| Item | Cost |
| --- | --- |
| GPU compute (~100 days — deep learning + multilingual fine-tuning) | ₹1.5L |
| Storage (larger multilingual datasets) | ₹1L |
| Annotation (8-disorder + multilingual validation) | ₹3L |
| TOTAL | ₹5.5L |

### What Phase 2 Explicitly Picks Up From Phase 1

- Remaining 4 disorders (OCD, Social Anxiety, Burnout, Loneliness) — full 8-disorder detection live

- ISO 27001 + SOC 2 Type I certification — now justified by real hospital/insurance deals in the pipeline

- Full ML-based crisis detection model — trained and clinically validated on real Phase 1 usage data

- Automated therapist verification system — replacing the Phase 1 hand-vetting process as the network scales past what founders can manually review

- Dedicated Trust & Safety support team — justified now by 1M-user support volume

# 5. API Costs at Scale — Sarvam AI + LLM

Corrected against the actual providers wired up in the codebase: Groq (llama-3.1-8b-instant) for English conversations, Sarvam LLM for Hindi/Marathi, and Sarvam AI for speech-to-text. Earlier drafts of this section were priced against Gemini/Claude, which are not in use.

## 5.1 Usage Assumptions

| Factor | Value |
| --- | --- |
| Monthly Active Users (MAU) | 35% of total registered |
| Voice users (% of MAU) | 70% — voice-first product |
| Voice usage per active user | 2 hours/week |
| Voice minutes/month per voice user | 2 hrs × 4.33 weeks = 520 minutes |
| Sarvam STT rate used | ₹0.60/minute (see flag below) |
| Sessions per active user/month | 6 (~1.5/week) |
| LLM input tokens/message | ~800 (includes RAG context) |
| LLM output tokens/AI response | ~400 |
| LLM providers | Groq (en-IN, ~70% of users) + Sarvam LLM (hi-IN/mr-IN, ~30%) |

### Worked Example — 5,000 Total Users

- MAU = 35% × 5,000 = 1,750

- Voice users = 70% × 1,750 = 1,225

- Minutes/month per voice user = 2 hrs/week × 4.33 weeks = 520 minutes

- Total voice minutes/month = 1,225 × 520 = 6,37,000 minutes

- STT cost = 6,37,000 × ₹0.60/min = ₹3,82,200

Rate flag: ₹0.60/minute is the rate used here. Sarvam's published self-serve rate is ₹30/hour = ₹0.50/minute — a ~20% gap. Confirm the real rate from your Sarvam billing dashboard/contract before finalizing investor numbers.

## 5.2 Monthly API Cost by Scale — Groq + Sarvam LLM

| Total Users | MAU (35%) | Voice Users (70%) | Sarvam STT/mo | LLM/mo | Total/mo | Total/year |
| --- | --- | --- | --- | --- | --- | --- |
| 5,000 | 1,750 | 1,225 | ₹3,82,200 | ₹1,050 | ₹3,83,250 | ₹46.0L |
| 10,000 | 3,500 | 2,450 | ₹7,64,400 | ₹2,100 | ₹7,66,500 | ₹92.0L |
| 20,000 | 7,000 | 4,900 | ₹15,28,800 | ₹4,200 | ₹15,33,000 | ₹1.84Cr |
| 50,000 | 17,500 | 12,250 | ₹38,22,000 | ₹10,500 | ₹38,32,500 | ₹4.60Cr |
| 1,00,000 | 35,000 | 24,500 | ₹76,44,000 | ₹21,000 | ₹76,65,000 | ₹9.20Cr |

Biggest lever in the model: Sarvam STT completely dominates cost at this usage level — the LLM line (Groq + Sarvam LLM) is under 0.3% of the total. The 2 hrs/week voice-usage assumption is the single most consequential number in this entire document — it exceeds the 1.5 hrs/week assumption an earlier external cost review flagged as likely too high for therapy-style sessions. Real session-length telemetry from the live product should replace this assumption before it goes in front of investors — halving it roughly halves this entire section.

# 6. Running Infrastructure Cost at Scale

Monthly cost to keep the platform running, including video calling and EHR storage (excludes API and training costs).

| Service | 5K Users | 10K Users | 20K Users | 50K Users | 1L Users |
| --- | --- | --- | --- | --- | --- |
| AWS EC2 (API + Models) | ₹5,000 | ₹7,500 | ₹7,500 | ₹15,000 | ₹22,000 |
| EC2 Pipeline Workers | — | — | — | ₹7,500 | ₹15,000 |
| Supabase / RDS | ₹2,100 | ₹2,100 | ₹5,000 | ₹5,000 | ₹18,000+₹2,100 |
| AWS S3 | ₹1,200 | ₹2,200 | ₹3,500 | ₹5,500 | ₹9,000 |
| Vercel | ₹850 | ₹1,200 | ₹1,500 | ₹1,700 | ₹1,700 |
| Redis | — | ₹4,000 | ₹6,000 | ₹10,000 | ₹16,000 |
| Datadog | — | ₹8,000 | ₹11,500 | ₹15,000 | ₹22,000 |
| Video calling (Twilio/Agora) | ₹5,000 | ₹12,000 | ₹25,000 | ₹55,000 | ₹1,10,000 |
| EHR-lite storage | ₹3,000 | ₹5,000 | ₹8,000 | ₹15,000 | ₹28,000 |
| Resend | ₹800 | ₹1,200 | ₹2,000 | ₹3,000 | ₹4,500 |
| Load Balancer | — | — | — | ₹3,500 | ₹3,500 |
| TOTAL/month | ₹17,950 | ₹43,200 | ₹69,500 | ₹1,36,200 | ₹2,51,800 |

Video calling and EHR storage are new cost drivers versus a chat-only platform — they scale with the number of users who complete a therapist handoff, not total registered users, so actual cost will track the referral-to-booking conversion rate closely.

# 7. Investor Summary

## 7.1 The Ask

|  | Amount |
| --- | --- |
| Seed Round Ask | ₹1.00 Crore |
| Duration | 6 months (parallel-track build) |
| Milestone | Complete product loop (voice + 4-disorder detection + therapist bridge + reports) live at 50K users |
| Founders taking salary? | No — ₹0 (sweat equity) |
| Revenue during Phase 1? | Commission revenue begins as soon as first therapist bookings happen (~month 5) |

## 7.2 What Makes This Defensible

- The product is a closed loop, not a point solution — detect, then connect, then earn commission, all in one platform. Competitors that are "just an AI companion" or "just a booking directory" don't have this loop

- 4-disorder detection at launch is a deliberately scoped MVP, not a compromise — it's the same core disorders most mental health apps validate first, with the remaining 4 (OCD, Social Anxiety, Burnout, Loneliness) shipping as a fast-follow once the core loop is proven

- Revenue model is diversified from day one: commission, and B2B/insurance groundwork laid in Phase 1 for Phase 2 activation

- XGBoost + open-source pseudo-labeling keeps the ML pipeline cost-efficient even at MVP scope

- Sarvam AI kept as the voice vendor in Phase 1 — no premature bet on an unproven custom voice model before the core loop is validated

- ISO 27001 / SOC 2 deliberately deferred to Phase 2 — not needed until there's an actual enterprise/hospital/insurance deal requiring it, so seed capital isn't spent on a Series A problem

- Co-founders at ₹0 salary — the vast majority of the budget goes to building the product and team, not founder compensation

- 6-month parallel-track build cuts people cost by more than half versus a staggered 14-month hiring plan for the same team — see Section 3.1 for the trade-off this requires (near-zero hiring-delay slack)

## 7.3 Series A Milestones (Phase 2 Trigger)

| Milestone | Target |
| --- | --- |
| Registered users | 50,000 |
| Monthly active users | 17,500 (35%) |
| Verified therapists on platform | 5–10 (hand-vetted) |
| Users referred to a therapist | 500+ cumulative |
| Therapist booking conversion rate | >30% of referred users |
| ML disorder detection accuracy | >80% across the 4 launch disorders |
| Monthly commission revenue | ₹5–10L MRR |

— End of Document —

Prepared by TherapyxAI | July 2026 | Confidential

# 8. Infrastructure

## Backend

Hosting: Render web service (Node.js / Express with WebSocket on one port). Tier: Render Free (0.1 vCPU, 512 MB RAM, single instance, 750 free hours/month). Migrated from Railway. An uptime monitor pings /api/health to keep the service awake; the free tier spins down after 15 minutes without inbound traffic, so the ping interval must be 5 minutes or less. Cost today: $0.

The backend is a relay. Speech-to-text, LLM, text-to-speech, embeddings and the disorder-detection model run on external services (Sarvam, Groq, Gemini, HuggingFace Space), so the server mainly moves bytes. Per voice session this is about 1.6 MB/min of Render outbound traffic (16 kHz PCM up, 8 kHz base64 audio down). Therapist video runs on Google Meet and uses no backend bandwidth.

### Capacity on the free tier (planning numbers, estimated from code, not load-tested)

| Feature | Safe concurrent load | What limits it |
| --- | --- | --- |
| Voice sessions (AI therapist) | 5 | 0.1 vCPU: audio encoding, WebSocket frames, STT upload |
| Text chat sessions | 25 | CPU and Groq/Gemini rate limits |
| Voice + chat together | 3 voice + 15 chat | Shared CPU |
| Therapist / patient dashboards, booking, availability | about 50 active at once (150-300 registered therapists) | Light Supabase queries; Supabase free tier |
| Therapist video calls | Not limited by backend | Hosted on Google Meet |
| Appointment emails | about 80-100 appointments/day | Gmail SMTP cap of roughly 500 emails/day (4-6 per booking) |
| Voice volume per month | about 6,000 sessions of 10 min (about 200/day) | Render outbound bandwidth, assuming 100 GB/month (verify in dashboard) |

### Known limits and when to upgrade

• Free tier restarts and deploys drop in-memory state (active sessions, conversation memory, guest reflections). Reminder emails and the analysis worker run only while the instance is awake.

• Move to Render Starter (about $7/month, always on, 0.5 vCPU) before onboarding real or paying users and before therapists go live.

• Move to Standard (about $25/month, 1 vCPU, 2 GB) when concurrent voice sessions regularly exceed 5, or at about 150 voice sessions/day.

• Running more than one instance needs session and conversation state moved out of process (Redis) first.

• Before launch: re-enable API rate limiting and add a cap on guest sessions, since both are currently open and consume paid AI credits. Replace Gmail SMTP with Resend or SES at about 80 appointments/day.

• Render prices are from memory and the bandwidth cap is unconfirmed; verify both in the Render dashboard.

## Email (Notifications)

### What we do today

The backend sends transactional email through Gmail SMTP using Nodemailer (notificationService.ts), from a regular Gmail account with an app password. It is free. Emails sent: appointment confirmation to the patient, new-booking notice to the therapist, therapist-confirmed notice to the patient, a 15-minute reminder to both sides (scheduler runs every 60 seconds), cancellation notices, and therapist onboarding emails (submission, admin alert, welcome, rejection).

### How many emails we can send

| Item | Number |
| --- | --- |
| Emails per normal appointment | 5 (booking 2 + confirmation 1 + reminder 2); 6-7 if cancelled |
| Recipients per email | 1 |
| Gmail hard limit (personal account) | about 500 recipients/day (Google Workspace about 2,000) - verify with Google |
| Safe operating limit | 400 emails/day = 80 appointments/day |
| Alert threshold | 300 emails/day |
| Onboarding emails | about 2-3 per therapist, one time |

Failure behaviour today: when Google blocks sending (up to 24 hours) there is no retry or queue, so emails are lost. The reminder job also marks reminder_sent = true before sending, so a failed reminder is never retried. Spam placement and account suspension cannot be guaranteed either way; the only check is test emails to Gmail, Outlook and Yahoo before launch.

### When we switch

• Before therapists go live and before real appointments are taken.

• Earlier if emails land in spam, Google warns or suspends the account, or volume approaches 60 appointments/day.

### What we move to: Amazon SES

| Scenario | Monthly SES cost |
| --- | --- |
| Per 1,000 emails | $0.10 (checked on the AWS pricing page) |
| Zero appointments (onboarding and test emails only) | about $0; only the domain cost remains |
| 80 appointments/day (about 12,000 emails/month) | about $1.20 |
| 500 appointments/day (about 75,000 emails/month) | about $7.50 |
| Dedicated IP (do not enable) | $15-24.95/month, charged even with no sending |

New AWS accounts also get $200 in credits usable within 12 months. New SES accounts start in a sandbox (only verified recipients) and production access must be requested from AWS, which can take a day or more, so request it early. Alternative: Resend (about $20/month for 50,000 emails, free tier only about 100/day). Prices other than SES are from memory.

### How we switch

• Use the existing product domain. No business mailbox is needed for sending; only the domain DNS.

• In the SES console create a domain identity, then paste the DKIM records it gives into the domain DNS, plus an SPF record and a DMARC record.

• Request SES production access.

• Change the transporter in notificationService.ts from Gmail to SES (SMTP credentials or AWS SDK); keep Gmail as a low-volume fallback.

• Fix the code: set reminder_sent only after a successful send, add retry with logging, and add a daily send counter with an alert.

• Send test emails to Gmail, Outlook and Yahoo and confirm inbox placement before launch.

### SPF, DKIM and DMARC

These are three DNS records on our domain that prove an email really came from us. Gmail and Outlook check them when deciding between inbox, spam or rejection. Gmail and Yahoo now expect them from bulk senders. They cost nothing; the only expense is the domain (about Rs 800-1,000 a year, and we already own one). They are not needed for the current Gmail setup, since Google controls gmail.com, but they are required once we send from our own domain.

| Record | What it does | Where it comes from |
| --- | --- | --- |
| SPF | Lists which servers may send mail for our domain (here, Amazon SES) | DNS TXT record; SES gives the value |
| DKIM | Digitally signs every email so the receiver can verify it came from us and was not altered | 3 CNAME records generated by SES (Easy DKIM, free) |
| DMARC | Tells receivers what to do when SPF or DKIM fails (none, quarantine, reject) and sends us reports | TXT record at _dmarc.<domain>; start with p=none, tighten later |

A mailbox (for example support@ with an inbox) is optional and separate: SES can send from noreply@ our domain without one. Forwarding support@ to an existing inbox is free; Zoho Mail free or Google Workspace (about Rs 125-210 per user/month) give a full mailbox.